Test Summary Report   
TripMyDream.com

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Version** | **Author** | **Revision Date** | **Approver** | **Description** |
| 1.0 | Devchallenge QA | 23.06.2018 | Devchallenge Judge |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

Table of contents

1.Introduction1

1.1 Purpose1

2. Testing Scope1

2.1 Tested items1  
2.2 Not tested items1  
2.3 Out of scope2

3.Test Summary2

**1. Introduction**

**1.1 Purpose**

This Test Summary Report provides a summary of the results of test performed as a part of testing TripMyDream web application.  
Tests were executed according to following documents: Checklist.xlsx, TestStrategy.docx.

**2. Testing Scope**

2.1 Tested items

* Flights search;
* Avia discounts search;
* Hotels with discounts;
* UI/UX review;
* Localization;
* User management.

2.2 Not tested items

* Flight + Hotel search;

2.2 Out of scope

* Performance testing;
* 3rd party systems integration;
* Payments;
* Blog.

**3. Test Summary**

All planned tests were performed manually according to the following documentation: Checklist.xlsx, Test Strategy.docx. Test were executed in Google Chrome web browser. Test execution determinate that: flights search can be released for production purposes. User cabinet features such as: Price Alerts, Search History has blocked issues and can’t be released. Other features like Avia discounts, Hotels with discount also can be released for users.  
 **Number of passed vs failed tests:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Feature** | **Tests** | **Passed** | **Failed** | **Not tested** |
| User management. | 11 | 8 | 2 | 1 |
| Flights search | 21 | 20 | 1 | 0 |
| Avia discounts | 4 | 4 | 0 | 0 |
| Hotels with discount | 4 | 4 | 0 | 0 |
| Localization | 14 | 6 | 1 | 7 |
| **Total:** | **55** | **44** | **4** | **8** |